# Q1 — Ideation

MIRA — AI-Powered Project Intelligence Assistant

The capstone asks for 2–3 PM/TPM productivity use cases. The supplied project documentation implements three.

# Use Case 1 — Automated Project Planning

## Pain Point

Manual planning takes approximately 3–4 hours and formats vary.

## Agentic Solution

Planner Agent generates a standardized plan and asks for missing information instead of fabricating a plan.

## Inputs / Outputs

Inputs: project description, timeline, user request. Output: phases, activities, milestones, deliverables and timeline estimates.

## Success Metrics

Under 15 minutes

100% standard template

Zero invented goals/phases in reviewed samples

## Knowledge Base

Project description, timeline, plan template and historical examples.

# Use Case 2 — Consistent Risk Assessment

## Pain Point

Risk assessments are inconsistent across projects.

## Agentic Solution

Risk Assessor creates a project-specific categorized matrix from the risk register and description.

## Inputs / Outputs

Inputs: project risks, description, user request. Output: risk matrix or top-N list with impact and mitigation.

## Success Metrics

100% projects with current matrix

95% project-specific risks on review

Every listed risk has mitigation

## Knowledge Base

Risk register, taxonomy, domain knowledge and mitigation examples.

# Use Case 3 — Status Reporting and Milestone Alerts

## Pain Point

Weekly status takes 1–2 hours and milestone issues may be discovered retrospectively.

## Agentic Solution

Status Reporter creates status using deterministic counts; Milestone Tracker compares timeline and progress.

## Inputs / Outputs

Inputs: task board and timeline. Outputs: weekly status and milestone alerts.

## Success Metrics

Under 5 minutes

100% count match

90% at-risk/blocked items surfaced before retrospective

## Knowledge Base

Task board, timeline, at-risk rules and sprint definitions.