# Q4 — Reflection & Next Steps

MIRA — AI-Powered Project Intelligence Assistant

# 1. Trace Findings

## Routing

Early Orchestrator output could mention multiple agent names, causing ambiguous Switch matching. The fix was to constrain the Orchestrator to exactly one specialist name.

## Counting

Pure LLM counting produced incorrect totals on the 25-task board. A deterministic Task Board Counts Code node was added.

## Grounding / Ingestion

Name-based Drive search could return duplicate files. The supplied documentation records an example of 11 returned files instead of 4, inflating rows and corrupting counts.

## Environment

OpenAI credit exhaustion blocked agent runs and highlighted the need for cost monitoring and fallback capacity.

# 2. Improvement Plan

Complete all 12 baseline runs and capture outputs/traces.

Add automated grounding checks and routing-accuracy tracking.

Harden ingestion with a single-source folder, trashed=false, schema and row-count validation.

Add token budgets, credit alerts and fallback provider controls.

Expand refusal-case regression tests.

# 3. Evaluation / Fine-Tuning Connection

Langfuse traces can form a feedback loop. Corrected examples may become candidates for future Planner or Risk Assessor fine-tuning, followed by re-evaluation against the same baseline.

# 4. Privacy

Minimize sensitive project and personal data sent to the LLM.

Pseudonymize PII where feasible.

Review provider retention and training terms.

Use least-privilege Drive access.

Control access to observability traces.

Require human review before external sharing.

# 5. Rollout

Start with a 3-PM pilot, collect feedback and traces, iterate on prompts/routing, then onboard the broader PM/TPM group. Continue quality/cost reviews and maintain a backlog for resource allocation, live task-board integration and optional fine-tuning.