# MIRA — Complete Project Documentation & Demo Guide

Clean study copy based on the current workflow documentation and the supplied capstone/problem statement.

Document set: README, Architecture, Baseline Tests, Q1 Ideation, Q2 Build, Q3 Program Charter, Q4 Reflection, and Demo Walkthrough.

# README / Project Overview

MIRA — AI-Powered Project Intelligence Assistant

# 1. Purpose

MIRA is a multi-agent project intelligence assistant built in n8n. It reads the supplied project data and routes a natural-language PM/TPM request to the specialist agent that can answer it.

# 2. Core and Extended Capabilities

# 3. Architecture

Router / Dispatcher pattern: the Orchestrator identifies the request intent and emits one specialist name; the Switch routes to that one specialist.

Flow: Chat Trigger → Google Drive ingestion → file-specific extraction/aggregation → merged context → Orchestrator → Router → specialist → output merge/format → Langfuse → Chat Response.

# 4. Grounding Data

The Task Board Counts Code node deterministically calculates status counts before the Status Reporter runs.

# 5. Tech Stack

n8n

OpenAI chat model

Google Drive + Extract From File + Aggregate

Langfuse through HTTP Request

Chat Trigger / Markdown response

# 6. Current Validation

The supplied workflow document records T5, T8, T11 and T12 as verified. T10 is pending re-run; T1–T4, T6, T7 and T9 are not yet run. These statuses must be updated only after actual execution.

# 7. Known Limitations

CSV-based task-board input; no live task-board API/write-back in v1.

Historical sample dates affect relative milestone queries.

OpenAI credit availability can block agent runs.

Duplicate Drive files can inflate rows and corrupt counts.

# 8. Submission Checklist

README

Architecture

Baseline Test Results

Q1 Ideation

Q2 Build Write-up

Q3 Program Charter

Q4 Reflection

Exported n8n workflow JSON

Workflow canvas, Mira-in-action and Langfuse screenshots

| Capability | Agent | Purpose |
| --- | --- | --- |
| Project Plan Generation | Planner | Generate a structured plan grounded in project description and timeline. |
| Risk Assessment | Risk Assessor | Generate a categorized project-specific risk matrix. |
| Weekly Status Report | Status Reporter | Summarize task status, counts, upcoming milestones and health. |
| Milestone Alerts | Milestone Tracker | Identify upcoming, at-risk and blocked milestones. |
| Stakeholder Update | Stakeholder Update Generator | Generate sprint-scoped professional updates. |

| File | Content | Consumers |
| --- | --- | --- |
| project_description.txt | Scope, goals and approach | Planner; Risk Assessor |
| project_timeline.csv | 6-month timeline, 8 phases and milestones | Planner; Milestone Tracker |
| project_risks.csv | 10 categorized risks and mitigations | Risk Assessor |
| sample_task_board.csv | 25-task Kanban board | Status Reporter; Milestone Tracker; Stakeholder Update |

# Architecture & Orchestration

MIRA — AI-Powered Project Intelligence Assistant

# 1. Selected Pattern

MIRA uses a Router / Dispatcher pattern. The Orchestrator classifies the request and emits exactly one specialist name; a Switch routes to that specialist.

# 2. End-to-End Flow

Chat Trigger receives request

Google Drive searches for project files

Filter / Switch identifies file type

Download → Extract → Aggregate creates context

Task Board Counts calculates deterministic status counts

Merged Input combines project context and user message

Orchestrator classifies intent

Router Switch selects one specialist

Specialist generates grounded output

Merge Output → Format

Langfuse trace

Chat Response

# 3. Agent Inventory

# 4. Key Design Controls

Specialist prompts instruct the model not to invent milestones, risks or task statuses.

Vague inputs should trigger a clarification/refusal response rather than a fabricated output.

Task Board Counts calculates counts deterministically before the Status Reporter runs.

The Orchestrator is constrained to one routing key so the Switch can route unambiguously.

# 5. Demo Requests

Generate a project plan for the AI Adoption Project at ABCDE Ltd.

What are the top 3 risks for the ABCDE Ltd project?

Generate a weekly status report using the sample task board for Sprint 3.

What milestones are coming up in the next 2 weeks?

Generate a stakeholder update email for Sprint 2 progress.

| Pattern | Fit for MIRA | Decision |
| --- | --- | --- |
| Sequential Pipeline | Would run every specialist for every request. | Not selected |
| Router / Dispatcher | Requests map naturally to one specialist intent. | SELECTED |
| Hierarchical | Useful for decomposing complex multi-agent requests. | Not needed for current scope |

| Agent | Role | Grounding |
| --- | --- | --- |
| Orchestrator | Intent classification / routing | User message |
| Planner | Structured project plan | Description + timeline |
| Risk Assessor | Categorized risk matrix | Risks + description |
| Status Reporter | Weekly status + counts | Task board + Task Board Counts |
| Milestone Tracker | Upcoming / at-risk / blocked milestones | Timeline + task board |
| Stakeholder Update Generator | Sprint-scoped stakeholder email | Task board |

# Baseline Test Results

MIRA — AI-Powered Project Intelligence Assistant

Use this document as the execution checklist for the 12 supplied baseline tests.

# Verified Tests

T5 — Sprint 3 status

T8 — blocked/at-risk tracking

T11 — upcoming milestones

T12 — Sprint 2 stakeholder update

# Pending Tests

T10 — deterministic count fix applied; re-run required.

T1–T4, T6, T7, T9 — Planner/Risk/refusal cases require execution.

# Evidence Required

Actual input and output

Pass/fail against each expected criterion

Langfuse trace screenshot

Notes on routing, grounding and latency/cost where available

# Environment Issues to Check Before Re-run

OpenAI credit availability

Google Drive duplicate files / single-source folder

Correct file ingestion and row counts

| ID | Type | Expected behavior | Current status |
| --- | --- | --- | --- |
| T1 | Plan – detailed | Phases, milestones, timeline; grounded; no invented goals | Not yet run |
| T2 | Plan – vague | Insufficient detail; ask for scope/timeline/team | Not yet run |
| T3 | Risk – detailed | Relevant categorized logistics/AI risks; no generic risks | Not yet run |
| T4 | Risk – vague | Insufficient detail; no invented risks | Not yet run |
| T5 | Status – Sprint 3 | Actual task names and statuses; no invented tasks | VERIFIED PASS |
| T6 | Status – no data | State no task data; no fabricated progress | Not yet run |
| T7 | Risk – top 3 | Reference actual risk CSV entries | Not yet run |
| T8 | Tracking | Identify T024 blocked and check due dates | VERIFIED PASS |
| T9 | Plan – edge | Ask for scope/goals/deliverables; no fabricated plan | Not yet run |
| T10 | Status – counts | Counts match task board exactly | Pending re-run |
| T11 | Timeline | Actual milestones from timeline; no invented milestones | VERIFIED PASS |
| T12 | Comms | Sprint 2 tasks only; professional update | VERIFIED PASS |

# Q1 — Ideation

MIRA — AI-Powered Project Intelligence Assistant

The capstone asks for 2–3 PM/TPM productivity use cases. The supplied project documentation implements three.

# Use Case 1 — Automated Project Planning

## Pain Point

Manual planning takes approximately 3–4 hours and formats vary.

## Agentic Solution

Planner Agent generates a standardized plan and asks for missing information instead of fabricating a plan.

## Inputs / Outputs

Inputs: project description, timeline, user request. Output: phases, activities, milestones, deliverables and timeline estimates.

## Success Metrics

Under 15 minutes

100% standard template

Zero invented goals/phases in reviewed samples

## Knowledge Base

Project description, timeline, plan template and historical examples.

# Use Case 2 — Consistent Risk Assessment

## Pain Point

Risk assessments are inconsistent across projects.

## Agentic Solution

Risk Assessor creates a project-specific categorized matrix from the risk register and description.

## Inputs / Outputs

Inputs: project risks, description, user request. Output: risk matrix or top-N list with impact and mitigation.

## Success Metrics

100% projects with current matrix

95% project-specific risks on review

Every listed risk has mitigation

## Knowledge Base

Risk register, taxonomy, domain knowledge and mitigation examples.

# Use Case 3 — Status Reporting and Milestone Alerts

## Pain Point

Weekly status takes 1–2 hours and milestone issues may be discovered retrospectively.

## Agentic Solution

Status Reporter creates status using deterministic counts; Milestone Tracker compares timeline and progress.

## Inputs / Outputs

Inputs: task board and timeline. Outputs: weekly status and milestone alerts.

## Success Metrics

Under 5 minutes

100% count match

90% at-risk/blocked items surfaced before retrospective

## Knowledge Base

Task board, timeline, at-risk rules and sprint definitions.

# Q2 — Build MIRA

MIRA — AI-Powered Project Intelligence Assistant

# A. Design & Architecture

MIRA is a multi-agent n8n workflow. Chat Trigger → Google Drive ingestion → Merge context → Orchestrator → Router → specialist → output formatting → Langfuse → Chat Response.

## Why Router / Dispatcher?

Requests are single-intent and heterogeneous. Routing avoids running unnecessary specialist agents. Sequential execution would run all agents; hierarchical decomposition is not required for the current request model.

## Agent Set

## Tools

n8n — orchestration

Google Drive + Extract From File + Aggregate — ingestion

Code node — deterministic task counts

OpenAI chat model — generation/reasoning

Langfuse via HTTP Request — observability

# B. Implementation

## Core

Project plan generation

Risk assessment

Weekly status report

## Extended

Milestone alert system

Stakeholder update generator

## Guardrails

Ground outputs in source files.

Do not invent milestones, risks or task statuses.

Ask for missing details on vague requests.

Orchestrator emits one specialist name.

## Testing Status

Verified in the supplied documentation: T5, T8, T11 and T12. T10 is pending re-run. T1–T4, T6, T7 and T9 are pending.

# C. Cost & Evaluation

The Router pattern uses one short Orchestrator call plus one specialist call. The supplied document describes a few-US-cent estimate for a small model, but this is an estimate, not a measured result. Replace it with measured Langfuse token/cost figures after final runs.

## Key Build Lessons

Routing required strict output discipline.

LLM counting was replaced with deterministic code.

Ingestion quality matters: duplicate Drive files can corrupt counts.

API credit exhaustion can block agent execution.

| Agent | Purpose |
| --- | --- |
| Orchestrator | Intent classification / routing key |
| Planner | Structured project plan |
| Risk Assessor | Categorized risk matrix |
| Status Reporter | Weekly status + deterministic counts |
| Milestone Tracker | Milestone tracking |
| Stakeholder Update Generator | Sprint-scoped stakeholder communication |

| Metric | Target |
| --- | --- |
| Grounding accuracy | 100% |
| Routing accuracy | 95% |
| Count correctness | 100% |
| Refusal correctness | 100% |
| Latency / cost | Measure in Langfuse |

# Q3 — Program Charter

MIRA — AI-Powered Project Intelligence Assistant

# 1. Vision

Give Nexora PMs/TPMs an always-available assistant that converts raw project data into structured, grounded and actionable project intelligence.

# 2. Scope

## In Scope

Five-agent capability set

Router orchestration

Grounded project-data ingestion

Weekly status automation

Milestone/blocker alerts

Langfuse observability

Baseline evaluation

## Out of Scope

Live Jira/Trello write-back

Fine-tuning in the initial release

Autonomous external stakeholder communications without human review

# 3. Success Criteria

# 4. Indicative Timeline

# 5. Risks

# 6. Stakeholders & Decision Making

RACI stated in the supplied documentation: AI PM/TPM = Responsible; CTO = Accountable; Security and senior PMs = Consulted; PMs = Informed.

# 7. Rollout

Pilot with 3 PMs

Collect feedback and trace data

Tune prompts/routing

Confirm baseline tests

Onboard broader PM/TPM group

Sustain with weekly quality/cost review

| Objective | Target |
| --- | --- |
| Planning effort | ≤15 minutes |
| Weekly status effort | ≤5 minutes |
| Current risk matrix coverage | 100% |
| Grounding accuracy | 100% |
| Routing accuracy | ≥95% |
| Pre-retrospective at-risk/blocked detection | ≥90% |
| Adoption | ≥8 of 10 PMs/TPMs within one quarter |

| Phase | Duration | Milestone |
| --- | --- | --- |
| Discovery & design | Weeks 1–2 | Architecture/orchestration approved |
| Core build | Weeks 3–5 | Planner, Risk and Status end-to-end |
| Extended + observability | Weeks 6–7 | Milestone, Stakeholder Update, Langfuse |
| Evaluation & hardening | Week 8 | Baseline and evaluation completed |
| Pilot | Weeks 9–10 | 3 PM pilot |
| Full rollout | Weeks 11–12 | PM/TPM onboarding |

| Risk | Mitigation |
| --- | --- |
| Invented facts / hallucination | Grounding prompts, deterministic counts, human review |
| LLM cost overruns | Router pattern, small model, token monitoring |
| Duplicate/stale source files | Single-source folder, trashed=false, file discipline |
| API credit/rate-limit outage | Alerts, budget management, fallback key |
| Low adoption | Pilot, champions, training |
| Project-data privacy | Data-handling policy, least privilege, provider-term review |

| Stakeholder | Interest / Role |
| --- | --- |
| CTO | Sponsor, steering and sign-off |
| PMs / TPMs | Users, pilot and feedback |
| Data/ML teams | Technical input and validation |
| Product stakeholders / clients | Recipients of outputs |
| Security / Compliance | Privacy and data-handling review |

# Q4 — Reflection & Next Steps

MIRA — AI-Powered Project Intelligence Assistant

# 1. Trace Findings

## Routing

Early Orchestrator output could mention multiple agent names, causing ambiguous Switch matching. The fix was to constrain the Orchestrator to exactly one specialist name.

## Counting

Pure LLM counting produced incorrect totals on the 25-task board. A deterministic Task Board Counts Code node was added.

## Grounding / Ingestion

Name-based Drive search could return duplicate files. The supplied documentation records an example of 11 returned files instead of 4, inflating rows and corrupting counts.

## Environment

OpenAI credit exhaustion blocked agent runs and highlighted the need for cost monitoring and fallback capacity.

# 2. Improvement Plan

Complete all 12 baseline runs and capture outputs/traces.

Add automated grounding checks and routing-accuracy tracking.

Harden ingestion with a single-source folder, trashed=false, schema and row-count validation.

Add token budgets, credit alerts and fallback provider controls.

Expand refusal-case regression tests.

# 3. Evaluation / Fine-Tuning Connection

Langfuse traces can form a feedback loop. Corrected examples may become candidates for future Planner or Risk Assessor fine-tuning, followed by re-evaluation against the same baseline.

# 4. Privacy

Minimize sensitive project and personal data sent to the LLM.

Pseudonymize PII where feasible.

Review provider retention and training terms.

Use least-privilege Drive access.

Control access to observability traces.

Require human review before external sharing.

# 5. Rollout

Start with a 3-PM pilot, collect feedback and traces, iterate on prompts/routing, then onboard the broader PM/TPM group. Continue quality/cost reviews and maintain a backlog for resource allocation, live task-board integration and optional fine-tuning.

# Demo Video Walkthrough Guide

MIRA — AI-Powered Project Intelligence Assistant

Use this as your speaking guide. The wording is intentionally simple so you can explain the workflow without reading technical documentation line-by-line.

# 1. Introduction

MIRA is an AI-powered project intelligence assistant built in n8n for PMs and TPMs. It addresses manual effort and inconsistency in project planning, risk assessment and status reporting.

# 2. Source Data

Show project_description.txt, project_timeline.csv, project_risks.csv and sample_task_board.csv. Explain that these files provide the grounding context.

# 3. Workflow Canvas

Walk left to right: Chat Trigger → Google Drive → file filtering → Download/Extract/Aggregate → Task Board Counts → Merged Input → Orchestrator → Router → Specialist → Merge/Format → Langfuse → Chat Response.

# 4. Planner Demo

Use: Generate a project plan for the AI Adoption Project at ABCDE Ltd. Use the provided project description and timeline.

# 5. Status Demo

Use: Generate a weekly status report using the sample task board for Sprint 3. Explain that counts come from code.

# 6. Risk or Milestone Demo

Use either a top-3 risk request or the upcoming-milestones request and point out the specialist and grounding files.

# 7. Langfuse

Show the current trace. Explain only the fields actually visible in the current trace.

# 8. Guardrail Demo

Use: Generate a project plan for 'We want to build a chatbot.' Explain that MIRA should ask for missing details instead of inventing a plan.

# 9. Closing

Summarize multi-agent routing, grounded data, deterministic counts, observability and baseline testing. State remaining validation work honestly.

# Suggested Demo Inputs

Generate a project plan for the AI Adoption Project at ABCDE Ltd. Use the provided project description and timeline.

Generate a weekly status report using the sample task board for Sprint 3.

What are the top 3 risks for the ABCDE Ltd project based on the risk data?

What milestones are coming up in the next 2 weeks?

Generate a stakeholder update email for Sprint 2 progress.

Generate a project plan for: 'We want to build a chatbot.'

# Likely Questions & Answers

| Question | Answer |
| --- | --- |
| Why Router? | Current requests are single-intent, so only the relevant specialist needs to run. |
| Why Code for counts? | Deterministic counting avoids LLM arithmetic errors. |
| How is hallucination controlled? | Grounding prompts, source context, refusal behavior, deterministic calculations, testing and human review. |
| What if Drive has duplicates? | Duplicate rows can contaminate the context, so ingestion needs folder/search control and validation. |
| What is out of scope? | Live task-board write-back, fine-tuning and autonomous external communication in the initial release. |
| What remains? | Pending baseline runs, evidence/screenshots, measured Langfuse cost/token figures and final workflow export. |